D479 Task 1

**Development Timeline**

Day 0:

**Initial Consultation**

We’ll meet, either virtually or in person, for at least an hour and establish the specifications and requirements of the project. We’ll try to be as specific as possible to avoid unnecessary revisions.

Day 3:

**Proposal**

I’ll submit an official proposal, with a well established spec, which will include all the functionality, design elements, and requirements discussed during the consultation, including a mid-fidelity wireframe of some key pages.

Days 4-6:

**Proposal Approvals and Revisions**

It’s important to have a well defined set of specifications before coding begins. This protects me from wasting my valuable time and ensures the client is getting exactly what they imagined.

Days 7-21:

**Development**

After a the specs have been agreed upon, I will spend about 2 weeks developing the site accordingly.

Day 21:

**Delivery**

I’ll deliver a completed website based on the approved spec, for the approval of the client.

Days 21-28:

**Final Revisions**

During the last week I will make a maximum of 2 revisions to the website, so long as they fall within the requirements of the approved spec. No changes to the spec are permitted at this point.

Days 28-30:

**Deployment**

If necessary, I will set up hosting, DNS, and other considerations to deploy the completed website to the internet.

Day 30:

**Launch**

Finally, the website is made public.